BIOMETRIC PAYMENT SYSTEM Development Phase — Technical Guide React Native ¦ Firebase ¦ Mono ¦ Flutterwave

Confidential ¦ Version 1.0 ¦ June 2026

# 1. Your Full Tech Stack

| LAYER | TECHNOLOGY | PURPOSE |
| --- | --- | --- |
| Mobile App | React Native | Customer app & merchant simulation |
| Backend Logic | Firebase Functions | API calls, auth, payment processing |
| Database | Firebase Firestore | Users, accounts, transactions |
| Authentication | Firebase Auth | Login session management |
| Account Linking | Mono API (Sandbox) | Link up to 5 bank accounts |
| Payment Processing | Flutterwave API (Sandbox) | Process debit transactions |
| Biometric (Prototype) | Phone Fingerprint Scanner | Temporary — replaced by POS hardware later |
| File Storage | Firebase Storage | Documents, logs |

# 2. Development Order

Build in this exact sequence — each step depends on the previous one being complete.

| STEP | WHAT TO BUILD | WHY THIS ORDER | WEEK |
| --- | --- | --- | --- |
| 1 | Backend & Database Setup | Everything else connects to this | Week 1 |
| 2 | Authentication System | Users must log in before anything else | Week 1 |
| 3 | Agent Registration Portal | Users must exist before they can pay | Week 2 |
| 4 | Bank Account Linking (Mono) | Accounts needed before payments | Week 3 |
| 5 | Payment Processing (Flutterwave) | Core transaction flow | Week 4 |
| 6 | Biometric Simulation | Phone fingerprint for prototype demo | Week 4 |
| 7 | Merchant Terminal Simulation | Completes the end-to-end flow | Week 5 |
| 8 | Full End-to-End Testing | Validate everything works together | Week 6 |

# 3. STEP 1 — Backend & Database Setup

## 3.1 Firebase Project Setup

The very first thing your team does is create a Firebase project and enable the required services.

| Action | Go to firebase.google.com → Create new project → Enable: Firestore, Firebase Auth, Firebase Functions, Firebase Storage |
| --- | --- |

## 3.2 Firestore Database Structure

This is how your data must be organized in Firestore:

users/

{userId}/

phone: '08012345678'

email: 'user@email.com'

bvn: 'encrypted_value'

nin: 'encrypted_value'

passwordHash: 'bcrypt_hash'

pinHash: 'bcrypt_hash'

createdAt: timestamp

isVerified: true/false

linkedAccounts/

{accountId}/

monoAccountId: 'xxxxxxx'

bankName: 'GTBank'

accountNumber: 'encrypted'

accountName: 'John Doe'

isActive: true/false

transactions/

{transactionId}/

userId: 'xxxxxxx'

merchantId: 'xxxxxxx'

amount: 5000

accountUsed: 'xxxxxxx'

status: 'success/failed/pending'

timestamp: timestamp

reference: 'FLW-xxxxx'

merchants/

{merchantId}/

businessName: 'Shop Name'

location: 'Lagos'

terminalId: 'xxxxxxx'

isActive: true/false

# 4. STEP 2 — Authentication System

Your login system is different from standard Firebase Auth. You use phone number + system-generated password, not email/Google login.

## 4.1 Three Firebase Functions to Build

Function 1 — Send Password to New User

- Trigger:  Agent submits registration form

- Action 1: Generate a random 10-character alphanumeric password

- Action 2: Hash it using bcrypt and save hash to Firestore

- Action 3: Send plain password to user via SMS (use Termii for Nigerian SMS)

- Action 4: Send plain password to user via email (Firebase Email Extension)

Function 2 — Login

- Input:    Phone number + password from app

- Action 1: Find user in Firestore by phone number

- Action 2: Compare password with stored bcrypt hash

- Action 3: If match — generate Firebase Auth custom token

- Action 4: Return token to app

- Action 5: App uses token to authenticate all future requests

Function 3 — Create PIN (First Login Only)

- Input:    User's chosen 4 or 5 digit PIN

- Action 1: Hash the PIN using bcrypt

- Action 2: Save hash to user's Firestore document

- Action 3: NEVER store the plain PIN anywhere

- Action 4: Confirm PIN saved — allow full app access

| Security Rule | The PIN is hashed immediately and the plain version is discarded. It is never transmitted or stored anywhere. Only the user knows their PIN. |
| --- | --- |

# 5. STEP 3 — Agent Registration Portal

Your registration agents need a web portal to register users. Build this as a React web app — same skills as React Native.

## 5.1 Agent Portal Flow

- Agent logs into secure web portal with their own credentials

- Agent fills registration form: Full name, Phone number, Email, BVN, NIN

- Agent captures fingerprint using USB fingerprint scanner connected to their computer

- Portal converts fingerprint image to encrypted template before sending to Firebase

- Firebase Function creates user record in Firestore

- System sends password to new user within 24 hours via SMS and email

- Agent sees success confirmation on screen

## 5.2 Fingerprint Scanner Hardware for Agents

| Device | Use a USB fingerprint scanner at each agent station. Recommended brands available in Nigeria: Nitgen or Futronic. Cost: approximately N15,000 to N30,000 per device. |
| --- | --- |

# 6. STEP 4 — Bank Account Linking (Mono)

This is how users link their bank accounts inside the React Native app using the Mono API.

## 6.1 Setup

- Create a developer account at mono.co

- Get your sandbox public key and secret key from the Mono dashboard

- Install the Mono React Native SDK: npm install react-native-mono-connect

## 6.2 Account Linking Code Flow

// React Native — Account Linking

import MonoConnect from 'react-native-mono-connect';

const config = {

key: 'your_mono_sandbox_public_key',

onSuccess: (data) => {

// data.code returned after user links account

// Send this code to your Firebase Function

linkAccountToUser(data.code);

},

onClose: () => console.log('Widget closed')

};

// Render when user taps 'Link Bank Account'

<MonoConnect config={config} />

## 6.3 Firebase Function — Exchange Mono Code for Account Token

- Receive the Mono code sent from the app

- Call Mono API with the code — Mono returns permanent account ID and account details

- Save bank name, account name, encrypted account number, and Mono account ID to Firestore

- Confirm success back to the app

- App displays the newly linked bank in the accounts list

- This process repeats up to 5 times for different accounts

# 7. STEP 5 — Payment Processing (Flutterwave)

## 7.1 Setup

- Create a developer account at flutterwave.com

- Get your sandbox public key and secret key

- CRITICAL: Secret key goes ONLY in Firebase Functions — NEVER in the mobile app

## 7.2 Payment Flow — Step by Step

- User's fingerprint is scanned at terminal — system identifies user

- App retrieves user's linked accounts from Firestore and displays them

- User selects which bank account to pay from

- User enters their PIN

- App sends: amount, selected account ID, merchant ID, and user ID to Firebase Function

- Firebase Function verifies PIN hash matches stored hash

- Firebase Function calls Flutterwave API to initiate the debit

- Flutterwave processes payment and debits user's bank account

- Firebase Function saves transaction record to Firestore

- Success confirmation returned to app and merchant terminal simulation

## 7.3 Firebase Function — Payment Code Flow

// Firebase Function — Process Payment

exports.processPayment = functions.https.onCall(async (data, context) => {

const { amount, accountId, merchantId, pin } = data;

const userId = context.auth.uid;

// Step 1: Verify PIN

const user = await db.collection('users').doc(userId).get();

const pinMatch = await bcrypt.compare(pin, user.data().pinHash);

if (!pinMatch) throw new Error('Invalid PIN');

// Step 2: Get linked account details

const account = await db.collection('users').doc(userId)

.collection('linkedAccounts').doc(accountId).get();

// Step 3: Call Flutterwave API

const response = await flutterwave.charge({

amount,

account_bank: account.data().bankCode,

account_number: decrypt(account.data().accountNumber),

currency: 'NGN',

tx_ref: generateReference(),

});

// Step 4: Save transaction

await db.collection('transactions').add({

userId, merchantId, amount,

status: response.status,

reference: response.data.tx_ref,

timestamp: admin.firestore.FieldValue.serverTimestamp()

});

return { success: true, reference: response.data.tx_ref };

});

# 8. STEP 6 — Biometric Simulation (Prototype)

For the prototype, use the phone's built-in fingerprint scanner to simulate the POS terminal biometric scan. This will be replaced by the custom hardware terminal in the full product.

// React Native — Phone Fingerprint for Prototype

// npm install react-native-biometrics

import ReactNativeBiometrics from 'react-native-biometrics';

const rnBiometrics = new ReactNativeBiometrics();

// Call this when user initiates payment

const authenticateUser = async () => {

const { success } = await rnBiometrics.simplePrompt({

promptMessage: 'Confirm payment with fingerprint',

cancelButtonText: 'Cancel'

});

if (success) {

// Fingerprint confirmed — proceed to account selection

navigation.navigate('SelectAccount');

} else {

Alert.alert('Authentication failed', 'Please try again');

}

};

| Note | This phone fingerprint step replaces the physical POS terminal scan for prototype purposes only. The real product will use a fingerprint sensor built into the custom POS terminal hardware. |
| --- | --- |

# 9. STEP 7 — Merchant Terminal Simulation

For the prototype, the merchant terminal is a simple React Native screen running on a second phone or tablet. It shows the payment request and updates when payment is confirmed.

## 9.1 What the Merchant Screen Shows

| STATE | WHAT IS DISPLAYED |
| --- | --- |
| Waiting for payment | Store name, amount to pay, spinning indicator |
| Payment received | Green tick, transaction reference, amount, bank account used |
| Payment failed | Red indicator, error reason, retry option |
| Network error | Yellow indicator, connection issue message |

## 9.2 How Merchant Gets Real-Time Updates

Use Firebase Firestore real-time listener on the merchant screen. When a transaction document is created in Firestore, the merchant screen updates instantly without refreshing.

// Merchant Screen — Real-Time Payment Listener

useEffect(() => {

const unsubscribe = firestore()

.collection('transactions')

.where('merchantId', '==', merchantId)

.where('status', '==', 'success')

.orderBy('timestamp', 'desc')

.limit(1)

.onSnapshot(snapshot => {

if (!snapshot.empty) {

const latest = snapshot.docs[0].data();

setPaymentStatus('success');

setTransactionDetails(latest);

}

});

return () => unsubscribe(); // Clean up listener

}, [merchantId]);

# 10. STEP 8 — Testing Everything

## 10.1 Full End-to-End Test Checklist

| CATEGORY | TEST CASE | EXPECTED RESULT | PASS |
| --- | --- | --- | --- |
| Registration | Agent registers new user successfully | Works as expected without errors | [ ] |
| Registration | Password delivered to user within 24 hours | Works as expected without errors | [ ] |
| Login | User logs in with phone number and password | Works as expected without errors | [ ] |
| Login | Wrong password is rejected correctly | Works as expected without errors | [ ] |
| PIN | User creates PIN on first login | Works as expected without errors | [ ] |
| PIN | Wrong PIN is rejected at payment step | Works as expected without errors | [ ] |
| Account Linking | User links first bank account via Mono | Works as expected without errors | [ ] |
| Account Linking | User links up to 5 different bank accounts | Works as expected without errors | [ ] |
| Account Linking | 6th account attempt is blocked | Works as expected without errors | [ ] |
| Payment | Fingerprint scan triggers account selection | Works as expected without errors | [ ] |
| Payment | User selects account and enters correct PIN | Works as expected without errors | [ ] |
| Payment | Transaction processes successfully in Flutterwave sandbox | Works as expected without errors | [ ] |
| Payment | Merchant terminal shows confirmation instantly | Works as expected without errors | [ ] |
| Payment | Transaction saved correctly in Firestore | Works as expected without errors | [ ] |
| Failure Cases | Insufficient funds — correct error shown | Works as expected without errors | [ ] |
| Failure Cases | Network failure mid-transaction handled gracefully | Works as expected without errors | [ ] |
| Failure Cases | Bank temporarily down — user notified | Works as expected without errors | [ ] |
| Security | Secret keys never exposed in app code | Works as expected without errors | [ ] |
| Security | PIN never stored in plain text anywhere | Works as expected without errors | [ ] |
| Security | Biometric data encrypted in Firestore | Works as expected without errors | [ ] |

# 11. Estimated Timeline

A focused development team should have a fully working prototype in 6 to 8 weeks.

| WEEK | MILESTONE | DELIVERABLE |
| --- | --- | --- |
| Week 1 | Firebase setup + Authentication | Working login and PIN creation |
| Week 2 | Agent Registration Portal | Agents can register new users |
| Week 3 | Bank Account Linking | Users can link up to 5 bank accounts |
| Week 4 | Payment Processing + Biometrics | Full payment flow working in sandbox |
| Week 5 | Merchant Terminal Simulation | End-to-end demo ready |
| Week 6 | Full Testing | All test cases pass, prototype complete |

# 12. Critical Rules for Your Development Team

- NEVER put Flutterwave secret key or Mono secret key inside the React Native app code — only in Firebase Functions

- NEVER store plain text PINs anywhere — always hash with bcrypt before saving

- NEVER store raw fingerprint images — only encrypted processed templates

- ALWAYS use HTTPS for all API calls — never plain HTTP

- ALWAYS validate inputs on the Firebase Function side — never trust data from the app alone

- ALWAYS test failure cases — not just the happy path

- NEVER go live with sandbox API keys — switch to live keys only when legal requirements are complete

This document is confidential and intended for the development team only. All API keys must be stored securely and never committed to version control.